**Daily Scrum Meeting Minutes Sharing Notes:**

Dear All,

Please use this shared document for your Daily Scrum Meeting Minutes. As a team, you must meet every day that you develop, which must be five days per week (preferably weekdays), or 10 days per sprint (sprints are two weeks long), except for the holidays.

Daily scrum meeting can take place in-person or online. During each meeting, each one of you quickly report on what you have done since the last meeting, what you plan to do until the next meeting, and what are the hurdles, if any.

The meeting minutes must be taken during the meetings (not afterwards) and reflected directly on the shared document. Taking the minutes is a group effort and everyone contributes in taking the notes.

All daily scrum meeting minutes must be reflect in this one document, one meeting minute after the other in a sequential manner. You may make a copy of the template and paste it right when you start a new meeting, starting from a new page in this document for a new meeting.

At the beginning of each meeting, each individual signs up by adding his/her name in the new meeting minute as an attendee. During each meeting, you must report in order, for example, in ascending alphabetic order of your first names.

When you are done with your own report, you will start taking notes for the next person in line. The last person in the list will take the note for the first individual in the list who reports first. After everyone has reported, you will take a moment to go over the notes taken by your team mate for your report to double check its correctness and to make sure everything is reflected in the minutes properly.

If for any reason, you missed a meeting, you still must reflect your report in the meeting minutes and you must indicate in parentheses in the attendee list that you did not attending the meeting. This must not happen more than two times during the whole semester.

Attendees: <Enter Attendees' Names>

Start time: <Enter the start time of the meeting>

End time: <Enter the end time of the meeting>

<Enter Team Member 1's Name>:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

<Enter Team Member 2's Name>:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

-----------------------------------------------------------------------------------------------

Attendees: <Stephanie Lunn, Carlos Mestre>

Start time: <09/04/2016 3:00PM>

End time: <09/04/2016 3:05PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Reviewed documents in the GD
* What is planned to be done until the next scrum meeting?
* Start thinking about user stories
* What are the hurdles?
* We are unsure about the exact format and when to include all the diagrams and which priority to use

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Reviewed documents in the GD, emailed our Github names
* What is planned to be done until the next scrum meeting?
* Start thinking about user stories
* What are the hurdles?
* We are unsure about the exact format and when to include all the diagrams and which priority to use

-------------------------------------------------------------------------------------------

Attendees: <Carlos Mestre, Stephanie Lunn>

Start time: <09/06/2016 4:30PM>

End time: <09/06/2016 4:43PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Compiled questions about documents
* Read over past version of project
* What is planned to be done until the next scrum meeting?
* Start thinking about user stories
* What are the hurdles?
* A number of questions remain, sent to inquire

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Compiled my questions about the documents and deadlines
* Continued practicing Javascript
* What is planned to be done until the next scrum meeting?
* Start working on additional user stories (either as epic or user story level)
* What are the hurdles?
* A number of questions still on what is upcoming and how to structure, sent email with both of our questions to inquire

-------------------------------------------------------------------------------------------------------------

Attendees: <Carlos Mestre, Stephanie Lunn>

Start time: <09/07/2016 4:30PM>

End time: <09/07/2016 4:40PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Discussion about user stories and future directions
* What is planned to be done until the next scrum meeting?
* Work on creating some user stories
* What are the hurdles?
* Found out I was unenrolled, took action to remedy situation

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Reviewed prior version of program to try to elucidate what needs to be done
* What is planned to be done until the next scrum meeting?
* Continue adding more user stories
* What are the hurdles?
* Need to determine how many to add and how to assign priority to them

----------------------------------------------------------------------------------------------------------------------------

Attendees: <Carlos Mestre, Stephanie Lunn>

Start time: <09/08/2016 4:15PM>

End time: <09/08/2016 4:35PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Looked over materials and webstorm IDE, prepping for sprint meetings
* What is planned to be done until the next scrum meeting?
* Team time card, sprint review meeting
* What are the hurdles?
* Prioritization of current and future user stories

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Looked over materials, prepping for sprint meetings
* What is planned to be done until the next scrum meeting?
* Update the mingle, install webstorm, team time card
* What are the hurdles?
* Prioritization of current and future user stories

-----------------------------------------------------------------------------------------------------------------------------

Attendees: <Carlos Mestre, Stephanie Lunn>

Start time: <09/09/2016 4:20PM>

End time: <09/09/2016 4:50PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Massive tutorial on system organization and required programs
* What is planned to be done until the next scrum meeting?
* Work on Mingle
* What are the hurdles?
* Will need to learn Jade

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Working on user story templates and attended demonstrations/tutorials on MongoDB, Webstorm, and other necessary programs
* What is planned to be done until the next scrum meeting?
* Work on Mingle
* What are the hurdles?
* Also will have to learn Jade

----------------------------------------------------------------------------------------------------------------------------

Attendees: <Carlos Mestre, Stephanie Lunn>

Start time: <09/12/2016 4:10PM>

End time: <09/12/2016 4:20PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* We had our grading and progress meeting with Mohsen. Started to learn jade for our html pages. Continued work on Mingle and documentation for the project.
* What is planned to be done until the next scrum meeting?
* Practicing how to use webstorm and beginning implementation of first user stories.
* What are the hurdles?
* Will need to learn Jade

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* We had our grading and progress meeting with Mohsen. Started to learn jade for our html pages. Continued work on Mingle and documentation for the project.
* What is planned to be done until the next scrum meeting?
* Practicing how to use webstorm and beginning implementation of first user stories.
* What are the hurdles?
* Also will have to learn Jade

----------------------------------------------------------------------------------------------------------------------------

Attendees: <Carlos Mestre, Stephanie Lunn>

Start time: <09/13/2016 4:15PM>

End time: <09/13/2016 4:35PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Research on Jade and installation on desktop computer
* What is planned to be done until the next scrum meeting?
* Continue learning jade and planning of BAC, how to add needed features
* What are the hurdles?
* How to pull from MongoDB to access the stored information we need to load onto the page

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Further tutorials on the state machine and the system, beginning to add results
* What is planned to be done until the next scrum meeting?
* Continue working on coding of the BAC results
* What are the hurdles?
* Start thinking about how to access variables in the database

----------------------------------------------------------------------------------------------------------------------------

Attendees: <Carlos Mestre, Stephanie Lunn>

Start time: <09/14/2016 3:45PM>

End time: <09/14/2016 4:10PM>>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Evaluation of the currently implemented system features
* What is planned to be done until the next scrum meeting?
* Start adding to the BAC
* What are the hurdles?
* Issues accessing certain files

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Reviewing the code to see what methods to work with
* What is planned to be done until the next scrum meeting?
* Continue adding to the BAC
* What are the hurdles?
* Issues accessing certain files, must obtain permissions

----------------------------------------------------------------------------------------------------------------------------

Attendees: <Carlos Mestre, Stephanie Lunn>

Start time: <09/15/2016 4:15PM>

End time: <09/15/2016 4:45PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Reviewing the controllers and adding new ones
* What is planned to be done until the next scrum meeting?
* Trying to look at the code to find the connections
* What are the hurdles?
* How to implement figures for diagrams with controllers

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Adding BAC controller and trying to manipulates
* What is planned to be done until the next scrum meeting?
* Trying to find methods to pull from database
* What are the hurdles?
* How to implement figures for diagrams with controllers

----------------------------------------------------------------------------------------------------------------------------

Attendees: <Carlos Mestre, Stephanie Lunn>

Start time: <09/16/2016 4:12PM>

End time: <09/16/2016 4:25PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Working on diagrams for and how to structure code for
* What is planned to be done until the next scrum meeting?
* Create diagrams based on the classes and functions to be accessed
* What are the hurdles?
* Modification of the epic user stories based on new information of system features

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Reviewing start machine underlying system with the product creator to understand how to implement necessary features
* What is planned to be done until the next scrum meeting?
* Create diagrams based on the classes and functions to be accessed
* What are the hurdles?
* Will need to change the structuring of epic user stories and how they are further broken into user stories based on the existing system structure

----------------------------------------------------------------------------------------------------------------------------

Attendees: <Carlos Mestre, Stephanie Lunn>

Start time: <09/19/2016 4:15PM>

End time: <09/19/2016 4:35PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Review of state machine and discussion on altering the epic user stories in the context of the system
* What is planned to be done until the next scrum meeting?
* Continue to work on new user stories, revising as directed by product owner
* What are the hurdles?
* Uncertainty on the overall layout

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Began working on the implementation of the html content for the user page
* What is planned to be done until the next scrum meeting?
* Need to correct the styling on the site to reflect added content
* What are the hurdles?
* Issues with the overall CSS overriding my styling changes to the content, will need to revise the system to add class tags to the present button images so that border-radius is applied on to specific desired items. Also need to discuss the overall layout with the embedded counselor

-----------------------------------------------------------------------------------------------------------

Attendees: <Carlos Mestre, Stephanie Lunn>

Start time: <09/20/2016 4:15PM>

End time: <09/20/2016 4:30PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Working on the diagrams
* What is planned to be done until the next scrum meeting?
* Continue working on the diagrams and resizing the counselor
* What are the hurdles?
* Learning how to implement feature for last page of BAC

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Worked on resolving an issue with the image tags and resizing the counselor
* What is planned to be done until the next scrum meeting?
* Continue trying to resize the counselor so that she doesn’t block the styling
* What are the hurdles?
* How to create an html table and implement the formula to change a box

-----------------------------------------------------------------------------------------------------------

Attendees: <Carlos Mestre, Stephanie Lunn>

Start time: <09/21/2016 5:00PM>

End time: <09/21/2016 5:30PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Working on the uml diagrams, designing a dynamic chart for results page
* What is planned to be done until the next scrum meeting?
* Continue working on the uml diagrams and adding more results page content
* What are the hurdles?
* Learning how to produce quality javascript content

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Worked on resolving an issue with the toggling upon content loading and the fullscreen of the new counselor plus shadow and other style concerns
* What is planned to be done until the next scrum meeting?
* Work on the highlighting of elements and continue trying to clean up styling of the results pages
* What are the hurdles?
* Problems with the next button moving forward, will need to alter for an html element

-----------------------------------------------------------------------------------------------------------

Attendees: <Carlos Mestre, Stephanie Lunn>

Start time: <09/22/2016 4:10PM>

End time: <09/22/2016 4:30PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Managed to implement highlighting of an element in the table
* What is planned to be done until the next scrum meeting?
* Working on the next results page
* What are the hurdles?
* Learning how to produce quality javascript content

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Finished adding code to get table working, and implemented new table into the state machine, fixed some bugs related to incorrect information, and worked on adding styling to pages (centering tables, resizing to fit, etc.)
* What is planned to be done until the next scrum meeting?
* Continue trying to clean up styling of the results pages
* What are the hurdles?
* Learning how to produce quality javascript content

-----------------------------------------------------------------------------------------------------------

Attendees: <Carlos Mestre, Stephanie Lunn>

Start time: <09/23/2016 4:15PM>

End time: <09/23/2016 4:35PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Worked on the selection feature for BAC2B
* What is planned to be done until the next scrum meeting?
* Try to find a new function since the system won’t allow the JavaScript of the other
* What are the hurdles?
* The system doesn’t accept the current script implementation

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Finished adding code to the text editor and state machine
* What is planned to be done until the next scrum meeting?
* Try to find a new function since the system won’t allow the JavaScript of the other
* What are the hurdles?
* The system doesn’t accept the current script implementation

-----------------------------------------------------------------------------------------------------------

Attendees: <Carlos Mestre, Stephanie Lunn>

Start time: <09/26/2016 4:15PM>

End time: <09/26/2016 4:45PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Resolved the issue with the text appearance feature
* What is planned to be done until the next scrum meeting?
* Work on styling the page more
* What are the hurdles?
* Trying to see in real time without the machine altering

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Worked on adding new pages into the state machine
* What is planned to be done until the next scrum meeting?
* Try to add next button in the state machine of the system
* What are the hurdles?
* Issues in compatibility with the existing features

-----------------------------------------------------------------------------------------------------------

Attendees: <Carlos Mestre, Stephanie Lunn>

Start time: <09/27/2016 4:15PM>

End time: <09/27/2016 4:50PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Continued working on finishing the issues with the table in BAC3
* What is planned to be done until the next scrum meeting?
* Get BAC3 working
* What are the hurdles?
* Problems implementing in the state machine

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Started styling the pages for the results
* What is planned to be done until the next scrum meeting?
* Continue styling and manipulating divs as needed to make look polished
* What are the hurdles?
* Problems implementing the desired features in the state machine

------------------------------------------------------------------------------------------------------------

Attendees: <Carlos Mestre, Stephanie Lunn>

Start time: <09/28/2016 4:15PM>

End time: <09/28/2016 4:45PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Working on organization of documentation
* What is planned to be done until the next scrum meeting?
* Try to resolve some of the styling issues
* What are the hurdles?
* Problems implementing the desired features in the state machine

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Still styling the pages for the results
* What is planned to be done until the next scrum meeting?
* Continue styling and manipulating divs as needed to make look polished
* What are the hurdles?
* Problems implementing the desired features in the state machine

---------------------------------------------------------------------------------------------------------------

Attendees: <Carlos Mestre, Stephanie Lunn>

Start time: <09/29/2016 4:15PM>

End time: <09/29/2016 4:30PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Trying to revise the BAC styling
* What is planned to be done until the next scrum meeting?
* Trying to resolve the div issues
* What are the hurdles?
* Problems implementing the desired features in the state machine

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Planning of new epics/user story level items and BAC styling
* What is planned to be done until the next scrum meeting?
* Documentation of new items and trying to make BAC style more systematic
* What are the hurdles?
* Need to implement in the proper format per previous semesters examples

-----------------------------------------------------------------------------------------------------------------------

Attendees: <Carlos Mestre, Stephanie Lunn>

Start time: <09/30/2016 4:10PM>

End time: <09/30/2016 4:30PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Trying to revise the BAC styling
* What is planned to be done until the next scrum meeting?
* Still trying to get the layout to work with the counselor resize
* What are the hurdles?
* Problems with the state machine on local machine, trying to resolve

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Trying to revise the BAC styling
* What is planned to be done until the next scrum meeting?
* Still trying to get the layout to work with the counselor resize
* What are the hurdles?
* Issues with the resize of the counselor and some of the intervention editor content, trying to move to accommodate new heading, and to troubleshoot state machine issues with Carlos

-----------------------------------------------------------------------------------------------------------

Attendees: <Carlos Mestre, Stephanie Lunn>

Start time: <10/03/2016 4:10PM>

End time: <10/03/2016 4:45PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Organized BAC styling
* What is planned to be done until the next scrum meeting?
* Trying to get the print function implemented for the BAC table page
* What are the hurdles?
* How to get the printer friendly version working, right now it is pulling the entire screen

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Working to add stylized pages into system, and addition of next button
* What is planned to be done until the next scrum meeting?
* Continue working on next button, and documentation
* What are the hurdles?
* Next button doesn’t align with the styling of other elements

----------------------------------------------------------------------------------------------------------

Attendees: <Carlos Mestre, Stephanie Lunn>

Start time: <10/04/2016 4:10PM>

End time: <10/03/2016 5:00PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Documentation and working on getting the print feature working
* What is planned to be done until the next scrum meeting?
* Still trying to select the desired area for printing
* What are the hurdles?
* Although the function works elsewhere, inside the state machine prints the counselor too

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Documentation and working on getting the print feature working
* What is planned to be done until the next scrum meeting?
* Still trying to select the desired area for printing, and documentation
* What are the hurdles?
* Although the function works elsewhere, inside the state machine prints the counselor too

----------------------------------------------------------------------------------------------------------------------

Attendees: <Carlos Mestre, Stephanie Lunn>

Start time: <10/05/2016 4:10PM>

End time: <10/05/2016 4:45PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Working on getting the print feature working
* What is planned to be done until the next scrum meeting?
* Focus on Mingle tasks and documentation
* What are the hurdles?
* Cannot get the print feature to ignore the counselor in the state machine

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Product backlog in Mingle
* What is planned to be done until the next scrum meeting?
* Focus on Mingle tasks and documentation
* What are the hurdles?
* Uncertain how to organize the class diagrams for the system

-------------------------------------------------------------------------------

Attendees: <Carlos Mestre, Stephanie Lunn>

Start time: <10/08/2016 4:10PM>

End time: <10/08/2016 4:45PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Worked on documentation
* What is planned to be done until the next scrum meeting?
* Continue to work on documentation
* What are the hurdles?
* Still having issues with the print screen

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Worked on documentation
* What is planned to be done until the next scrum meeting?
* Continue to work on documentation
* What are the hurdles?
* How to structure the testing where it fails

-------------------------------------------------------------------------------

Attendees: <Carlos Mestre, Stephanie Lunn>

Start time: <10/09/2016 4:10PM>

End time: <10/09/2016 4:30PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Worked on adding tasks in Mingle
* What is planned to be done until the next scrum meeting?
* Working on diagrams
* What are the hurdles?
* Trying to figure out how to best relay information with our system

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Worked on documentation and diagrams
* What is planned to be done until the next scrum meeting?
* Continue to work on documentation and diagrams
* What are the hurdles?
* What to use to relay information in our system with the state machine

----------------------------------------------------------------------------------------------------

Attendees: <Stephanie Lunn, Carlos Mestre>

Start time: <10/10/2016 4:10PM>

End time: <10/10/2016 4:30PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Worked on refining the sequence diagrams
* What is planned to be done until the next scrum meeting?
* Focus on documentation
* What are the hurdles?
* Not sure how to handle the MVC system and its focus on admin/user perspective

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Working on testing of applied user stories
* What is planned to be done until the next scrum meeting?
* Mingle task updating
* What are the hurdles?
* Not sure how to handle the MVC system and its focus on admin/user perspective

----------------------------------------------------------------------------------------------------

Attendees: <Stephanie Lunn, Carlos Mestre>

Start time: <10/11/2016 4:10PM>

End time: <10/11/2016 4:35PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Changes based on communication with Mohsen to diagrams
* What is planned to be done until the next scrum meeting?
* Continue revising the diagrams and event flow as needed
* What are the hurdles?
* How to best represent the MVC system and its focus on admin/user perspective

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Refined the sequence diagram with the methods used, and specifying the views and controllers applied
* What is planned to be done until the next scrum meeting?
* Changes based on communication with Mohsen to testing
* What are the hurdles?
* How to best represent the MVC system and its focus on admin/user perspective

----------------------------------------------------------------------------------------------------

Attendees: <Stephanie Lunn, Carlos Mestre>

Start time: <10/12/2016 4:30PM>

End time: <10/12/2016 4:50PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Presented further revised sequence diagram
* What is planned to be done until the next scrum meeting?
* Event flows and will start working on new page assigned
* What are the hurdles?
* How to dynamically present the new features

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Worked on how to change the testing
* What is planned to be done until the next scrum meeting?
* Work on finishing the old documentation, and start on new page assigned
* What are the hurdles?
* Any lingering questions on how to best structure event flow between user and system

----------------------------------------------------------------------------------------------------

Attendees: <Stephanie Lunn, Carlos Mestre>

Start time: <10/13/2016 4:20PM>

End time: <10/13/2016 4:45PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
  + Revisions to diagrams
* What is planned to be done until the next scrum meeting?
  + Working on new page assigned
* What are the hurdles?
  + Uncertain if diagrams correct

<Stephanie Lunn>:

* What was done since the last scrum meeting?
  + Revisions to document and trying to access the system
* What is planned to be done until the next scrum meeting?
  + Get system running locally again, possibly resetting SVN account
* What are the hurdles?
  + SVN locked out after downloading partial updates, caused problems with running server and accessing changes

---------------------------------------------------------------------------------------------------------

Attendees: <Stephanie Lunn, Carlos Mestre>

Start time: <10/14/2016 4:10PM>

End time: <10/14/2016 4:10PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Worked on refining the diagrams further
* What is planned to be done until the next scrum meeting?
* Revise diagrams based on latest feedback
* What are the hurdles?
* Still uncertain how to represent certain aspects based on the structure

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Fixed the print function, adding it into the Webstorm code
* What is planned to be done until the next scrum meeting?
* Revise diagrams based on latest feedback
* What are the hurdles?
* Had to revise the port and edit some of the pathways to get working

---------------------------------------------------------------------------------------------------------------------------

Attendees: <Stephanie Lunn, Carlos Mestre>

Start time: <10/17/2016 4:10PM>

End time: <10/17/2016 4:40PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Worked on making javscript charts that move
* What is planned to be done until the next scrum meeting?
* Revise page with print function that messed up styling
* What are the hurdles?
* How to import new javascript libraries into our system

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Started working on new section of results in survey editor and on pages
* What is planned to be done until the next scrum meeting?
* Continue working on needed pages
* What are the hurdles?
* Altered divs messed up the containers on one of the pages, trying to rework to align with present styling

----------------------------------------------------------------------------------------------------------------------------

Attendees: <Stephanie Lunn, Carlos Mestre>

Start time: <10/18/2016 4:10PM>

End time: <10/18/2016 4:35PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Worked on trying to redo diagrams as needed
* What is planned to be done until the next scrum meeting?
* Continue working on documentation
* What are the hurdles?
* Trying to work with Creatly to make diagrams consistent

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Continued working on new section of results in survey editor and on pages
* What is planned to be done until the next scrum meeting?
* Continue working on needed pages
* What are the hurdles?
* Trying to handle revisions in the current system

----------------------------------------------------------------------------------------------------------------------------

Attendees: <Stephanie Lunn, Carlos Mestre>

Start time: <10/19/2016 4:10PM>

End time: <10/19/2016 4:50PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Playing with additional graphs to implement in pages
* What is planned to be done until the next scrum meeting?
* Add to existing frame
* What are the hurdles?
* Trying to get working

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Changed printing page wording on BAC3, and adding additional functions
* What is planned to be done until the next scrum meeting?
* Continue working on needed pages of Drinking Consequences
* What are the hurdles?
* Reviewing the original written DCU changed what content needed to be added

----------------------------------------------------------------------------------------------------------------------------

Attendees: <Stephanie Lunn, Carlos Mestre>

Start time: <10/20/2016 4:15PM>

End time: <10/20/2016 4:25PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Tried to add features to new page
* What is planned to be done until the next scrum meeting?
* Get moveable components working
* What are the hurdles?
* Rejected by state machine

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Focused on backend survey editor implementation and still changing figures
* What is planned to be done until the next scrum meeting?
* Need to fix state machine to reflect choices of section
* What are the hurdles?
* Need to figure out how choices can be arranged inside the system

---------------------------------------------------------------------------------------------------------------------

Attendees: <Stephanie Lunn, Carlos Mestre>

Start time: <10/21/2016 4:10PM>

End time: <10/21/2016 4:40PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Strategized on class diagrams
* What is planned to be done until the next scrum meeting?
* Finish class diagrams and try to add moveable elements to pages
* What are the hurdles?
* The system structure and organization is complex

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Documentation and testing
* What is planned to be done until the next scrum meeting?
* Need to start on new items
* What are the hurdles?
* The original plan was based off a storyboard created from the ODVIC system and it was not completed. Referencing the original DCU instead required modification/deviation from our plan

-------------------------------------------------------------------------------------------------------

Attendees: <Stephanie Lunn, Carlos Mestre>

Start time: <10/23/2016 4:10PM>

End time: <10/23/2016 4:56PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Class diagrams revised and further attempted to add in moving features
* What is planned to be done until the next scrum meeting?
* Work on fixing divs
* What are the hurdles?
* Issues implementing in our system

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Worked on documentation
* What is planned to be done until the next scrum meeting?
* Start on new pages
* What are the hurdles?
* Connection of items in the state machine

-------------------------------------------------------------------------------------------------------

Attendees: <Stephanie Lunn, Carlos Mestre>

Start time: <10/24/2016 4:15PM>

End time: <10/24/2016 4:55PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Worked further on revising div issues and fixed documentation issues such use case diagrams
* What is planned to be done until the next scrum meeting?
* Documentation
* What are the hurdles?
* Having problems with the formatting

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Working on Mingle
* What is planned to be done until the next scrum meeting?
* Fixed prior documentation
* What are the hurdles?
* Not sure about whether we need to include diagrams in Mingle as well

-----------------------------------------------------------------------------------------------------

Attendees: <Stephanie Lunn, Carlos Mestre>

Start time: <10/25/2016 4:15PM>

End time: <10/25/2016 4:55PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Working on implementing Angular-based javascript library
* What is planned to be done until the next scrum meeting?
* Try to get the path working so that the html can interact with the addition
* What are the hurdles?
* Not registering in our present system

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Worked on documentation for the new sprint
* What is planned to be done until the next scrum meeting?
* Working on new features for the new sprint
* What are the hurdles?
* How to get the system to accept the page in the current styling

--------------------------------------------------------------------------------------------------------------------------

Attendees: <Stephanie Lunn, Carlos Mestre>

Start time: <10/26/2016 4:15PM>

End time: <10/26/2016 4:55PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Trying to insert the Angular/Javascript component added into the system
* What is planned to be done until the next scrum meeting?
* Get it working so that it can be added to pages
* What are the hurdles?
* Despite multiple attempts to remedy path in html code, doesn’t load

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Worked on the DC3 page
* What is planned to be done until the next scrum meeting?
* Finish working on DC3
* What are the hurdles?
* Would like to add more interactivity

---------------------------------------------------------------------------------------------------------------

Attendees: <Stephanie Lunn, Carlos Mestre>

Start time: <10/27/2016 4:15PM>

End time: <10/27/2016 4:50PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Started working on DC4
* What is planned to be done until the next scrum meeting?
* Work on DC4
* What are the hurdles?
* Want to stylize more

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Resolved angular chart issue so that charts can be implemented
* What is planned to be done until the next scrum meeting?
* Start working on adding charts
* What are the hurdles?
* What can and can’t be manipulated in our system

---------------------------------------------------------------------------------------------------------------

Attendees: <Stephanie Lunn, Carlos Mestre>

Start time: <10/28/2016 4:15PM>

End time: <10/28/2016 4:50PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Trying to style page
* What is planned to be done until the next scrum meeting?
* Fix divs on page
* What are the hurdles?
* Page doesn’t want to work

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Tried to implement new items in the pages
* What is planned to be done until the next scrum meeting?
* Work on documentation
* What are the hurdles?
* What can and can’t be manipulated in our system

---------------------------------------------------------------------------------------------------------------

Attendees: <Stephanie Lunn, Carlos Mestre>

Start time: <10/31/2016 4:15PM>

End time: <10/31/2016 4:45PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Tried to add charts
* What is planned to be done until the next scrum meeting?
* Work on assigned page
* What are the hurdles?
* The system crashed

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Added new angular gauge instead to the system
* What is planned to be done until the next scrum meeting?
* Select correct gauges for our pages
* What are the hurdles?
* The new additions messed up the layout of the results

---------------------------------------------------------------------------------------------------------------

Attendees: <Stephanie Lunn, Carlos Mestre>

Start time: <11/01/2016 4:15PM>

End time: <11/01/2016 4:45PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Worked on reorganizing the divs
* What is planned to be done until the next scrum meeting?
* Trying to find a different gauge
* What are the hurdles?
* Must be broken up into two pages or is too small

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Worked on adding revised pages into the system
* What is planned to be done until the next scrum meeting?
* Try to remedy or find new gauge
* What are the hurdles?
* Dr. Lisetti saw and preferred different graphical representations, need to look for alternate

-------------------------------------------------------------------------------------------------------------

Attendees: <Stephanie Lunn, Carlos Mestre>

Start time: <11/02/2016 4:15PM>

End time: <11/02/2016 4:55PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Tried to change the gauge
* What is planned to be done until the next scrum meeting?
* Try new angular gauge
* What are the hurdles?
* Works in jsfiddle but not in system

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Worked on breaking up into pages for viewing ease
* What is planned to be done until the next scrum meeting?
* Documentation
* What are the hurdles?
* Problems with certain button implementation in the system

-----------------------------------------------------------------------------------------------

Attendees: <Stephanie Lunn, Carlos Mestre>

Start time: <11/03/2016 4:00PM>

End time: <11/03/2016 4:45PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Worked on html styling
* What is planned to be done until the next scrum meeting?
* Working on html styling
* What are the hurdles?
* None

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Added in new files and found appropriate text to documents to fix pages
* What is planned to be done until the next scrum meeting?
* Work on documentation and new items
* What are the hurdles?
* What the system will allow

--------------------------------------------------------------------------------------------------------------------

Attendees: <Stephanie Lunn, Carlos Mestre>

Start time: <11/04/2016 4:00PM>

End time: <11/04/2016 4:30PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Styling the web pages
* What is planned to be done until the next scrum meeting?
* Trying to fix previously created pages
* What are the hurdles?
* Need to wait for confirmation from product owner

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Styling the web pages
* What is planned to be done until the next scrum meeting?
* Working on new documentation
* What are the hurdles?
* Need to wait for confirmation from product owner

-------------------------------------------------------------------------------------------------------

Attendees: <Stephanie Lunn, Carlos Mestre>

Start time: <11/07/2016 4:00PM>

End time: <11/07/2016 4:35PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Fixed html styling of current and prior items
* What is planned to be done until the next scrum meeting?
* Present to professor and begin new pages
* What are the hurdles?
* None

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Fixed html styling of current and prior items, research assessments used to reflect information on pages
* What is planned to be done until the next scrum meeting?
* Present to professor and begin new pages
* What are the hurdles?
* None

------------------------------------------------------------------------------------------------

Attendees: <Stephanie Lunn, Carlos Mestre>

Start time: <11/08/2016 4:00PM>

End time: <11/08/2016 4:50PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Worked to make changes to documentation per meeting with mentor
* What is planned to be done until the next scrum meeting?
* Work on new implementation
* What are the hurdles?
* Need to hear from product owner about explanation content

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Worked to make changes to documentation per meeting with mentor
* What is planned to be done until the next scrum meeting?
* Start working on new features
* What are the hurdles?
* Need to hear from product owner about explanation content

------------------------------------------------------------------------------------------------

Attendees: <Stephanie Lunn, Carlos Mestre>

Start time: <11/09/2016 4:10PM>

End time: <11/09/2016 4:30PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Trying to work on new pages
* What is planned to be done until the next scrum meeting?
* Work on new implementation
* What are the hurdles?
* Wasn’t sure if product owner would request changes to prior pages

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Started trying to add new features requested by the product owner
* What is planned to be done until the next scrum meeting?
* Continue working on new features
* What are the hurdles?
* Wasn’t sure if product owner would request changes to prior pages

-------------------------------------------------------------------------------------------------------------

Attendees: <Stephanie Lunn, Carlos Mestre>

Start time: <11/10/2016 4:12PM>

End time: <11/10/2016 4:43PM>

< Carlos Mestre>:

* What was done since the last scrum meeting?
* Working on figuring out the database
* What is planned to be done until the next scrum meeting?
* Try to fix some of the diagrams
* What are the hurdles?
* Accessing items that aren’t scored yet

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Working on the documentation that had to be revised
* What is planned to be done until the next scrum meeting?
* Working on figuring out the organization of our system
* What are the hurdles?
* Will need to complete the scoring for the assessments so that they can be accessed

-----------------------------------------------------------------------------------------------------------------------

Attendees: <Stephanie Lunn, Carlos Mestre>

Start time: <11/11/2016 4:10PM>

End time: <11/11/2016 4:42PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Try to fix some of the diagrams
* What is planned to be done until the next scrum meeting?
* Still working on documentation
* What are the hurdles?
* None

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Working on figures
* What is planned to be done until the next scrum meeting?
* Continue working on figures and add new user stories
* What are the hurdles?
* How much change will be needed

-------------------------------------------------------------------

Attendees: <Stephanie Lunn, Carlos Mestre>

Start time: <11/14/2016 4:05PM>

End time: <11/14/2016 4:25PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Working on new user story
* What is planned to be done until the next scrum meeting?
* Continue working on new story
* What are the hurdles?
* Need approval on format

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Trying to add additional features, but some other features having issues
* What is planned to be done until the next scrum meeting?
* Trying to reconcile problems in the system
* What are the hurdles?
* Changes between different members working on the system

--------------------------------------------------------------------------------

Attendees: <Stephanie Lunn, Carlos Mestre>

Start time: <11/15/2016 4:10PM>

End time: <11/15/2016 4:30PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Changed the table created for other area
* What is planned to be done until the next scrum meeting?
* Focus on resizing the counselor
* What are the hurdles?
* Toggling affected by changes

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Trying to reconcile problems in the system, adding new classes as needed
* What is planned to be done until the next scrum meeting?
* Work on new user story
* What are the hurdles?
* None

--------------------------------------------------------------------------------------------------------------------------------

Attendees: <Stephanie Lunn, Carlos Mestre>

Start time: <11/16/2016 4:10PM>

End time: <11/16/2016 4:40PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Tried to fix format around new counselor screen
* What is planned to be done until the next scrum meeting?
* Continue to revise code
* What are the hurdles?
* Won’t fit on all screens (laptops)

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Resized counselor fixed
* What is planned to be done until the next scrum meeting?
* Work on new documentation
* What are the hurdles?
* Won’t fit on all screens (laptops)

--------------------------------------------------------------------------------------------------------------------------------

Attendees: <Stephanie Lunn, Carlos Mestre>

Start time: <11/17/2016 4:05PM>

End time: <11/17/2016 4:38PM>

<Carlos Mestre>:

* What was done since the last scrum meeting?
* Still trying to fix format around new counselor screen
* What is planned to be done until the next scrum meeting?
* Continue to revise code
* What are the hurdles?
* New sizing changed all previous styling, requires editing

<Stephanie Lunn>:

* What was done since the last scrum meeting?
* Work on new documentation
* What is planned to be done until the next scrum meeting?
* Continue to work on new documentation
* What are the hurdles?
* None

---------------------------------------------------------------------------------------------

Attendees: <Stephanie Lunn, Carlos Mestre>

Start time: <11/18/2016 4:05PM>

End time: <11/18/2016 4:45PM>

<Enter Team Member 1's Name>:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

<Enter Team Member 2's Name>:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?